PYGENICARC  ·  TEAM 10

Document Verification System

Application Blueprint & Product Vision Document

Supporting the Proof of Concept — v1.0  |  2024

Prepared by:

Shreeram  ·  Chandan S Bhat  ·  Sanjeevini Rama Ankolekar

Role: Python Backend Developer  |  PYGENICARC

# 1. Overview

The Document Verification System (DVS) is an intelligent, admission-focused platform designed to automate and streamline the verification of student documents submitted during university admission processes.

This document serves as the Application Blueprint that explains how the full DVS portal will be built following the Proof of Concept (POC) demo. It covers the product vision, full feature set, technology stack, development roadmap, and what makes DVS uniquely valuable compared to existing solutions.

The POC demonstrates the 8-stage verification pipeline. This document explains how that concept will evolve into a production-ready web portal that universities and applicants can use every day.

# 2. The Problem We Are Solving

Universities today face a common set of challenges when verifying admission documents:

- Verification is done manually, which is slow and error-prone.

- There is no system that checks academic correctness — only identity or basic text matching.

- Rejections are not explained clearly, leaving students confused and causing repeated re-submissions.

- There is no cross-document check — a student could submit a marksheet and an ID that do not match each other.

- Eligibility rules (minimum marks, mandatory subjects, age limits) are checked manually and inconsistently.

- The process does not scale — during peak admission season, teams are overwhelmed.

The result is delays in admission decisions, wasted effort for both university staff and applicants, and a lack of transparency that erodes trust in the process.

DVS solves this by making document verification intelligent, explainable, and fully automated — purpose-built for the university admission workflow.

# 3. What Is the DVS Portal?

The DVS Portal is a full-stack web application with two sides:

- Applicant Portal — where students upload their documents and receive real-time feedback.

- Admin Portal — where university staff monitor verification results, review edge cases, and configure eligibility rules.

The system runs uploaded documents through an 8-stage automated pipeline and returns a final decision — Valid, Invalid, or Manual Review — along with a plain-English explanation of the result.

# 4. The 8-Stage Verification Pipeline

The DVS pipeline is the core of the system. Every document submission passes through all 8 stages in sequence. Each stage produces a pass, warning, or fail result that feeds into the final decision.

| Stage | Name | What It Does |
| --- | --- | --- |
| Stage 1 | Document Upload & Intake | Validates file format, image clarity, completeness, and document type classification. |
| Stage 2 | OCR & Information Extraction | Extracts candidate name, DOB, marks, roll number, and stream using OCR with confidence scoring. |
| Stage 3 | Structural Authenticity | Checks document layout against official templates; verifies seals, watermarks, and fonts. |
| Stage 4 | Academic Semantic Validation | Validates subject-stream compatibility, grading scheme correctness, and mark calculations. |
| Stage 5 | Cross-Document Consistency | Ensures name, DOB, and academic timeline are consistent across all submitted documents. |
| Stage 6 | Eligibility Rule Enforcement | Applies program-specific eligibility rules such as minimum marks and mandatory subjects. |
| Stage 7 | Risk Aggregation & Decision | Combines all stage scores into a final decision: Valid, Invalid, or Manual Review. |
| Stage 8 | Explanation & Guidance | Generates a human-readable decision summary with corrective action steps for the applicant. |

The pipeline is designed so that if a stage fails critically, the system stops early and immediately tells the applicant what to fix — instead of wasting time on later stages.

# 5. Full Feature List

The DVS portal will include the following features across both the applicant-facing and admin-facing sides of the application:

| Feature | Description |
| --- | --- |
| Multi-format Document Support | Accepts PDF, JPG, PNG — handles blurry or low-res scans gracefully |
| AI-powered OCR Extraction | Extracts names, marks, DOB with per-field confidence scores |
| Template-based Authenticity Check | Compares against official board templates for seals and layout |
| Academic Semantic Engine | Validates subject-stream rules, grading logic, and mark calculations |
| Cross-document Identity Verification | Ensures all documents belong to the same person |
| Rule-based Eligibility Engine | Configurable per-program eligibility criteria (marks, subjects, age) |
| Explainable Decisions | Every rejection comes with a plain-language reason and fix guide |
| Risk Scoring Dashboard | Admins see a risk score breakdown per document and per stage |
| Applicant Self-service Portal | Students get real-time feedback and can re-upload corrected docs |
| Admin Review Queue | Manual review cases are routed to admins with full context |
| Audit Trail & Logs | Every verification step is logged with timestamps for compliance |
| Multi-university Config | Eligibility rules can be configured per program and per institution |

# 6. What Makes DVS Unique?

Most existing document tools are built for general identity verification or simple OCR. DVS is purpose-built for the university admission workflow — and that makes all the difference.

| Capability | DVS (Ours) | Generic OCR Tools | Manual Review |
| --- | --- | --- | --- |
| Academic eligibility check | ✓ Yes | ✗ No | ✓ Yes (slow) |
| Explainable rejections | ✓ Yes | ✗ No | Partial |
| Cross-document consistency | ✓ Yes | ✗ No | ✓ Yes (slow) |
| Seal & template verification | ✓ Yes | Partial | ✓ Yes |
| Processing time per applicant | < 30 seconds | < 10 seconds | 2–5 days |
| Scales with volume | ✓ Yes | ✓ Yes | ✗ No |
| Student self-correction guidance | ✓ Yes | ✗ No | ✗ No |
| University rule configuration | ✓ Yes | ✗ No | Manual |
| Audit logs & compliance | ✓ Yes | Partial | Paper-based |

## 6.1  Key Differentiators Explained

Academic Intelligence

DVS does not just read text — it understands it. It knows that a PCM stream student must have Physics, Chemistry, and Mathematics. It knows what a valid CGPA-to-percentage conversion looks like. This academic logic is what sets DVS apart from any generic OCR or identity verification tool.

Explainability

When DVS rejects a document, it tells the applicant exactly why in plain language and gives them step-by-step guidance on how to fix it. No other automated tool in this space does this.

Admission-Specific Design

Every feature — from the eligibility rule engine to the cross-document consistency check — is designed specifically for the admission use case. It is not a general-purpose tool adapted for education; it is built from the ground up for this purpose.

Self-Correction Loop

Applicants can re-upload corrected documents without starting over. The system re-runs only the failed stages, saving time for both the applicant and the university.

# 7. How We Will Build It

The development will follow a phased approach, starting from the POC foundation and progressively adding features and infrastructure.

## 7.1  Phase 1 — Foundation (Weeks 1–3)

- Set up the project repository, folder structure, and development environment.

- Build the FastAPI backend with endpoints for document upload, pipeline triggering, and result retrieval.

- Integrate Tesseract OCR for basic text extraction from PDF and image files.

- Build the applicant-facing upload UI in React.

- Connect the 8-stage pipeline logic from the POC to the backend.

## 7.2  Phase 2 — Intelligence Layer (Weeks 4–6)

- Integrate Google Vision API as a fallback OCR for low-quality scans.

- Build the academic semantic validation engine — subject-stream rules, grading checks, mark calculations.

- Add template-based structural authenticity checks for CBSE, ICSE, and State Board formats.

- Implement cross-document identity consistency logic.

## 7.3  Phase 3 — Portal & Admin Features (Weeks 7–9)

- Build the admin dashboard — verification results, risk score breakdown, manual review queue.

- Implement role-based authentication (applicant, admin, reviewer).

- Add configurable eligibility rule engine (program-wise rules managed by admins).

- Build the audit log and reporting module.

## 7.4  Phase 4 — Testing & Deployment (Weeks 10–12)

- End-to-end testing with real document samples across multiple board formats.

- Performance testing — ensure the pipeline completes in under 30 seconds per applicant.

- Containerise the application using Docker and deploy via Nginx.

- Conduct a pilot with a small group of test applicants and collect feedback.

Total estimated timeline: 12 weeks from kickoff to pilot-ready deployment.

# 8. Technology Stack

The following technologies have been chosen to align with the team's existing Python backend expertise and to ensure the system is reliable, scalable, and easy to maintain.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js | Fast, component-based UI for the applicant and admin portal |
| Backend | Python / FastAPI | High-performance REST API; already used by the team |
| OCR Engine | Tesseract + Google Vision API | Reliable text extraction with fallback for low-quality scans |
| Database | PostgreSQL | Stores applicant records, verification results, and audit logs |
| File Storage | AWS S3 / Local FS | Secure document storage with access control |
| ML / NLP | spaCy + custom rules | Academic entity extraction and semantic validation |
| Authentication | JWT + Role-based Auth | Separate roles for applicants, admins, and reviewers |
| Deployment | Docker + Nginx | Containerised for easy deployment on any server or cloud |

# 9. How It Works — User Journey

## 9.1  Applicant Journey

- Applicant logs in to the DVS portal and starts a new application.

- Uploads three documents: Mark Sheet, ID Proof, and Transfer Certificate.

- The system runs the 8-stage pipeline automatically (takes under 30 seconds).

- The applicant sees a results page showing pass/warn/fail for each stage.

- If any documents have issues, the system explains what is wrong and what to do.

- The applicant re-uploads corrected documents if needed.

- Once all stages pass, the application is submitted to the university.

## 9.2  Admin Journey

- Admin logs in and sees the verification dashboard with all applications.

- Applications flagged for Manual Review are highlighted in the queue.

- Admin opens the review case and sees the full stage-by-stage breakdown.

- Admin approves or rejects the case with a note.

- The applicant is notified of the decision with the admin's note.

# 10. Risks and How We Will Handle Them

- OCR accuracy on poor-quality scans — Mitigated by using a dual OCR approach (Tesseract + Google Vision) and prompting the applicant to re-upload a clearer image.

- Handling all board formats — We will start with CBSE and expand to ICSE and State Boards in phases, using a template library that can be extended.

- Data privacy of student documents — All documents will be stored in encrypted storage and auto-deleted after a configurable retention period.

- Edge cases in academic rules — The eligibility rule engine will be configurable by admins, not hardcoded, so unusual cases can be handled without code changes.

# 11. Success Metrics

We will measure the success of the DVS portal using the following metrics:

- Pipeline completion time: Under 30 seconds per applicant submission.

- OCR accuracy: Above 92% average confidence across all extracted fields.

- False rejection rate: Below 5% — cases where a valid document is wrongly rejected.

- Re-submission rate: Reduction of over 50% compared to manual processes.

- Applicant satisfaction: Measured through a short feedback form after each submission.

- Admin time saved: Target of 70% reduction in manual document review time.

# 12. Conclusion

The DVS portal is not just an automation tool — it is a smarter, fairer, and faster way to handle university admissions. By combining OCR, academic intelligence, and explainable AI decisions, DVS addresses a real and widespread problem that affects thousands of students and university staff every admission season.

The Proof of Concept demonstrates that the 8-stage pipeline works. This document outlines the clear path from that POC to a fully functional web portal that is ready for real-world use.

DVS is built for admissions — not adapted for it. That is what makes it different, and that is what makes it valuable.

Prepared by Team 10  —  Shreeram, Chandan S Bhat, Sanjeevini Rama Ankolekar

PYGENICARC  |  Python Backend Developer Role  |  2024